**Project Name**: Enhance User Profile Page

**Project Objective**: Improve user engagement and experience by adding new features to the user profile page.

Key Stakeholders: Product Owner, Development Team, QA Team, UI/UX Designers

**Project Timeline**: 4 Sprints

**Backlog Items:**

User Story: As a user, I want to upload a profile picture.

Story Points: 3

User Story: As a user, I want to update my basic information (name, email, etc.).

Story Points: 5

User Story: As a user, I want to see a list of my recent activity on the profile page.

Story Points: 8

User Story: As a user, I want to have a bio section on my profile.

Story Points: 5

User Story: As a user, I want to connect my social media accounts to my profile.

Story Points: 13

User Story: As a user, I want to customize the privacy settings of my profile.

Story Points: 8

Total Story Points: 42

**Prioritized User Stories:**

Connect Social Media Accounts (13 SP)

Update Basic Information (5 SP)

Upload Profile Picture (3 SP)

Customize Privacy Settings (8 SP)

Recent Activity List (8 SP)

Bio Section (5 SP)

**Sprint Planning:**

Sprint 1 (Week 1-2):

Connect Social Media Accounts (13 SP)

Update Basic Information (5 SP)

Sprint 2 (Week 3-4):

Upload Profile Picture (3 SP)

Customize Privacy Settings (8 SP)

Sprint 3 (Week 5-6):

Recent Activity List (8 SP)

Bio Section (5 SP)

Sprint 4 (Week 7-8):

Sprint Review and Retrospective